## Slide 1
2020
2020
Front-End
Back-End
Deployment
Week 1
2
3
2020
Today
Design (Completed)
Sep 22
11 days
Sep 23 - Oct 8
HTML+CSS
10%
4
5 days
Oct 8 - Oct 15
Javascript
2 days
Oct 15 - Oct 16
Implement with database
Project Start
Sep 21
TheDOC
Preparation
Sep 23 – Oct 5
0ct 5 – Oct 19
Basic website
Database
Development
Implement with frontend
Oct 15 - Oct 16